## Slide 1: Wireless Site Survey Kickoff Meeting
ABC International
Erik Belle | 4/16/22

## Slide 2: Agenda
Introductions
Project Background
Project Scope
Out of Scope
Customer Responsibilities
Deliverables
Budget
Next Steps

## Slide 3: Introductions - Adventure Consulting (AC)
Erik Belle - Project Manager
Alicia Blacksmith - Account Manager
Maria Flowers - Solutions Architect
Sammy Arden - Wireless Engineer
Notes: Allow everyone to say hello.

## Slide 4: Introductions - ABC International
Bill Benton - Executive, IT Infrastructure
Lennet Gallow - Senior IT Engineer
Notes: Allow Customer the chance to say hello.

## Slide 5: Project Background
Desired business outcomes:
  Strong wireless connection in all parts of building so that inventory tracking handheld devices don’t disconnect from network.
Measurements of Project Success:
  Analysis and design of the best 5g wireless setup for office building.
Notes: Quickly go over any topics that came up when initially speaking with account manager about why the customer needs to complete the work. This allows the B2B relationship to strengthen.

## Slide 6: Scope
Site survey of a 50,000 Square Foot building.
  Building located 1234 Somewhere St., Los Angeles, CA.
  Ekahau Survey Pro and Sidekick in a passive mode to produce detailed coverage headmaps.
  Perform spectrum analysis to identify potential sources of noise and interference that could adversely affect WLAN.
  Provide 802.11n wireless coverage in 5 GHz frequency.
Project management to facilitate:
  Timelines
  Risks
  Budget reporting
Notes: Review the core components of the statement of work. This is typically where I let the engineer talk to allow them a chance to go over any high level technical details as well as start building a relationship with the customer.

## Slide 7: Out of Scope
IT remediation.
Analysis of structures outside specified building.
Analysis of 2.4GHz signals.
Analysis of locations above 20 feet from the ground.
Analysis of the following locations:
  Bathrooms
  Stairwells
  Closets
  West corridor testing lab
Notes: Going over anything that isn’t signed off on per the statement of work. This helps the entire team identify any future risks in the project by addressing anything that needs to be re-evaluated or added.

## Slide 8: Responsibilities
Provide AC engineer security access to relevant locations in building.
Provide AC engineer an onsite contact.
Provide AC engineer current floor plans and/or blueprints for survey site.
Notes: This slide establishes short term action items that are required in order for the project to begin.

## Slide 9: Deliverables
PDF copy of the Analysis results and recommendations.
Notes: Clearly stating what’s provided at the end of the project.

## Slide 10: Budget
T&M
Time
  Est. 40 Engineering Hours.
  Est. 10 Project Management Hours.
  Engineering Travel + Expenses.
Costs
  $215/hr Engineering.
  $150/hr Project Manager.
  $80/hr Travel.
Total
  Est. ~$10,100 not including travel.
Notes: Clearly stating the budget.

## Slide 11: Next Steps
Timeline:
  Confirm start date: May 23nd.
  Expected completion date: May 27th.
Appointing an onsite contact.
Sending floor plan documentation to AC engineer.
Notes: This slides is a means to go over: Expected time frames,
Current issues,
Current risks,
Collecting required artifacts,
And visiting/revisiting any relevant action items needed for the project.